Hallucination-Aware LLM System

Final Implementation Plan

3-Person Sequential Execution  •  GitHub Handoff Workflow  •  ~10–13 Hours Total

# Overview

This plan covers all remaining work to bring the system from a fully-coded-but-uninitialized state to a running, tested, and demo-ready product. All 6 core modules are implemented — what's missing is data artifacts, benchmark integration, tests, and CI/CD.

Work is split into 3 strictly sequential phases. Each person completes their phase, pushes to GitHub, and the next person clones/pulls the updated repo before starting.

| Phase | Person | Focus | Depends On | Est. Time |
| --- | --- | --- | --- | --- |
| 1 | Person 1 | Data Foundation & Model Training | Nothing — start immediately | 3–4 hrs |
| 2 | Person 2 | Benchmark Integration & Evaluation | Phase 1 complete + pushed | 4–5 hrs |
| 3 | Person 3 | Testing, CI/CD & Demo Launch | Phase 2 complete + pushed | 3–4 hrs |

# GitHub Handoff Workflow

Each person follows this exact sequence:

### Person 1 — First to start

git clone <repo-url>

# ... do all Phase 1 work ...

git add data/ && git commit -m 'Phase 1: FAISS index, labeled data, trained models'

git push origin main

### Person 2 — After Person 1 confirms push

git clone <repo-url>   # get fresh copy with Person 1's data artifacts

# ... do all Phase 2 work ...

git add data/ scripts/ && git commit -m 'Phase 2: TruthfulQA/FEVER integration, benchmarks'

git push origin main

### Person 3 — After Person 2 confirms push

git clone <repo-url>   # get fresh copy with all data + benchmarks

# ... do all Phase 3 work ...

git add tests/ .github/ Makefile README.md && git commit -m 'Phase 3: tests, CI/CD, demo launch'

git push origin main

⚠ Add data/ to .gitignore carefully — the trained model .pkl files and FAISS index MUST be committed and pushed so the next person doesn't have to regenerate them. Only exclude raw datasets if they are very large (>100MB).

# Environment Setup (All Persons)

Before starting any phase, make sure your environment is ready:

python -m venv venv

source venv/bin/activate   # Windows: venv\Scripts\activate

pip install -r requirements.txt

OpenAI API Key setup:

# Create a .env file in the project root (never commit this):

echo 'OPENAI_API_KEY=sk-...' > .env

# The pipeline loads it automatically via os.environ

⚠ Without the API key, the pipeline still runs but generation returns placeholder text. Person 1 is responsible for confirming the key is available before the smoke test. Share it securely (not via GitHub).

# Phase 1 — Data Foundation & Model Training

Goal: Generate all data artifacts that the rest of the system depends on. Nothing downstream can start until this phase is complete and pushed.

## Tasks

| # | Task | Command / Action | Output |
| --- | --- | --- | --- |
| 1 | Install all dependencies | pip install -r requirements.txt | Working venv |
| 2 | Confirm .env with OpenAI key | Create .env file in project root with OPENAI_API_KEY=sk-... | .env file ready (never commit) |
| 3 | Build the FAISS index | python scripts/build_index.py | data/faiss_index/index.faiss + metadata.jsonl |
| 4 | Generate labeled dataset | python scripts/label_dataset.py --n 200 | data/labeled_dataset.jsonl |
| 5 | Train both ML models | See training commands below — run from Python REPL or script | data/predictor.pkl + data/type_classifier.pkl |
| 6 | Validate all 5 artifacts exist | ls -lh data/ and data/faiss_index/ | All files present, non-zero size |
| 7 | Run pipeline smoke test | python -m src.pipeline | Valid trace dict returned (no exceptions) |
| 8 | Commit and push | git add data/ .env.example && git push | Person 2 can clone and start |

## How to Train the Models

The training logic is inside hallucination_predictor.py. Run these commands from a Python REPL or save as a one-off script:

from modules import load_config

from modules.hallucination_predictor import HallucinationPredictor

config = load_config()

predictor = HallucinationPredictor(config)

# This loads data/labeled_dataset.jsonl, trains, evaluates, and saves both .pkl files

metrics = predictor.train('data/labeled_dataset.jsonl')

print(metrics)   # Should show AUROC and F1 scores

ℹ If AUROC is below 0.65, re-run label_dataset.py with a higher --n (try 500) and retrain. The heuristic fallback is fine for smoke testing but benchmarks in Phase 2 need real models.

## Deliverables Checklist

data/

├── faiss_index/

│   ├── index.faiss

│   └── metadata.jsonl

├── labeled_dataset.jsonl

├── predictor.pkl
└── type_classifier.pkl

## Handoff to Person 2

- All 5 artifacts above exist and are non-zero size

- python -m src.pipeline returns a valid trace dict (not an exception)

- Push includes the data/ directory — confirm with: git log --oneline -1

- Slack/message Person 2 with: OPENAI_API_KEY value (securely), any errors or deviations, and AUROC/F1 scores from training

Estimated time: 3–4 hours

# Phase 2 — Benchmark Integration & Evaluation

Goal: Download and integrate TruthfulQA and FEVER benchmark datasets. Build evaluation scripts and re-train the predictor on richer data.

⚠ Do NOT start until Person 1 confirms all 5 data artifacts are in the repo. Run git clone fresh to get their work.

## Tasks

| # | Task | Command / Action | Output |
| --- | --- | --- | --- |
| 1 | Clone repo with Person 1's work | git clone <repo-url> — verify data/ has all 5 artifacts | Local copy confirmed |
| 2 | Download TruthfulQA dataset | pip install datasets && python -c "from datasets import load_dataset; ds = load_dataset('truthful_qa', 'generation'); ds['validation'].to_json('data/truthfulqa_raw.jsonl')" | data/truthfulqa_raw.jsonl |
| 3 | Write TruthfulQA converter | Script: scripts/convert_truthfulqa.py — see spec below | data/truthfulqa.jsonl |
| 4 | Download FEVER dataset | python -c "from datasets import load_dataset; ds = load_dataset('fever', 'v1.0'); ds['paper_train'].to_json('data/fever_raw.jsonl')" | data/fever_raw.jsonl |
| 5 | Write FEVER converter | Script: scripts/convert_fever.py — see spec below | data/fever.jsonl |
| 6 | Index benchmark docs into FAISS | Extend build_index.py with --input flag pointing to benchmark JSONL files. Do NOT write a separate indexer. | Updated FAISS index with benchmark knowledge |
| 7 | Update label_dataset.py | Add a --source flag that accepts truthfulqa/fever JSONL as ground-truth labeling instead of only synthetic queries | Enhanced data/labeled_dataset.jsonl |
| 8 | Write evaluation script | Script: scripts/evaluate_benchmarks.py — see spec below | data/benchmark_results.json |
| 9 | Re-train predictor on enriched data | Re-run training commands from Phase 1 with the new labeled_dataset.jsonl | Updated predictor.pkl with better AUROC |
| 10 | Run experiments | python scripts/run_experiments.py | Aggregate report printed to console |
| 11 | Commit and push | git add data/ scripts/ && git push origin main | Person 3 can clone and start |

## Converter Script Specs

### scripts/convert_truthfulqa.py

Input: data/truthfulqa_raw.jsonl (HuggingFace format)

Output format — each line of data/truthfulqa.jsonl:

{ "query": "<question>", "correct_answer": "<best_answer>", "incorrect_answers": ["...", ...], "label": 0 or 1 }

label = 1 if the question is likely to cause hallucination (use question category or incorrect_answers count as proxy).

### scripts/convert_fever.py

Input: data/fever_raw.jsonl (HuggingFace format)

Output format — each line of data/fever.jsonl:

{ "query": "<claim>", "verdict": "SUPPORTS" | "REFUTES" | "NOT ENOUGH INFO", "evidence": "<evidence text>", "label": 0 or 1 }

label = 1 if verdict is REFUTES (high hallucination risk).

## evaluate_benchmarks.py Spec

This script should:

- Load data/truthfulqa.jsonl and data/fever.jsonl

- Run each query through the full pipeline (Pipeline.run(query))

- Compare pipeline verdict against ground-truth label

- Compute: accuracy, hallucination detection rate, false positive rate, strategy distribution

- Save results to data/benchmark_results.json in this format:

{ "truthfulqa": { "accuracy": 0.0, "hallucination_rate": 0.0, "strategy_dist": {} },

"fever": { "accuracy": 0.0, "hallucination_rate": 0.0, "strategy_dist": {} } }

⚠ Person 3 will write tests against this exact JSON structure. Do not change the top-level keys.

## Decision: FAISS Extension Strategy

Use the --input flag approach on build_index.py (not a separate indexer). This keeps a single code path for index building and avoids Person 3 having to test two different scripts. Concrete change:

python scripts/build_index.py --input data/truthfulqa.jsonl data/fever.jsonl

## Deliverables Checklist

scripts/

├── convert_truthfulqa.py   [NEW]

├── convert_fever.py         [NEW]

└── evaluate_benchmarks.py   [NEW]



data/

├── truthfulqa.jsonl         [NEW]

├── fever.jsonl              [NEW]

├── benchmark_results.json   [NEW]
└── predictor.pkl            [UPDATED — re-trained]

## Handoff to Person 3

- data/truthfulqa.jsonl and data/fever.jsonl exist and are well-formed (valid JSON on each line)

- data/benchmark_results.json exists with truthfulqa and fever top-level keys

- python scripts/run_experiments.py completes without errors

- Share benchmark accuracy numbers with Person 3 so they know expected values for tests

Estimated time: 4–5 hours

# Phase 3 — Testing, CI/CD & Demo Launch

Goal: Validate everything works end-to-end, fill test gaps, set up CI/CD, and launch the Streamlit demo with real data.

⚠ Do NOT start until Person 2 confirms benchmark_results.json exists and run_experiments.py passes.

## Tasks

| # | Task | Command / Action | Output |
| --- | --- | --- | --- |
| 1 | Clone repo with all prior work | git clone <repo-url> — verify all data artifacts and benchmark files exist | Local copy confirmed |
| 2 | Add tests/__init__.py | touch tests/__init__.py | Consistent module resolution |
| 3 | Run full existing test suite | python -m pytest tests/ -v 2>&1 ¦ tee test_results.txt | Baseline pass/fail count |
| 4 | Fix any test failures | Debug and fix — most likely import issues or missing data files | Green test suite (all ~55 existing tests pass) |
| 5 | Write tests/test_pipeline.py | See spec below — integration test for full trace output | 8–10 new tests |
| 6 | Write tests/test_benchmark_evaluation.py | See spec below — tests for converters + evaluation script | 5–7 new tests |
| 7 | Add .github/workflows/ci.yml | See spec below — install, pytest, lint | Automated CI on push/PR |
| 8 | Add Makefile | See spec below — make test, make lint, make demo | Dev convenience shortcuts |
| 9 | Final end-to-end validation | Run full pipeline on 5 sample queries, verify trace output structure | Confirmed working |
| 10 | Launch Streamlit demo | streamlit run demo/app.py | Working demo with real data and models |
| 11 | Update README.md | Add: benchmark results table, CI badge, updated setup instructions referencing this plan | Final documentation |
| 12 | Final commit and push | git add . && git commit -m 'Phase 3: tests, CI/CD, demo launch' && git push | Complete, working repo |

## test_pipeline.py Spec

File: tests/test_pipeline.py

Tests to include:

- test_trace_has_required_keys — verify all 7 keys present in output

- test_strategy_is_valid_value — strategy is one of direct_llm | rag | rag_verification

- test_low_risk_query_uses_direct_llm — simple factual query routes correctly

- test_high_risk_query_uses_rag_verification — complex multi-entity query routes correctly

- test_verification_present_for_rag_verification — verification dict not None when strategy is rag_verification

- test_verification_absent_for_direct_llm — verification is None when strategy is direct_llm

- test_features_dict_has_all_keys — all 8 expected feature keys present

- test_prediction_risk_score_in_range — risk_score between 0.0 and 1.0

## test_benchmark_evaluation.py Spec

File: tests/test_benchmark_evaluation.py

Tests to include:

- test_truthfulqa_jsonl_is_valid — load and validate schema of each record

- test_fever_jsonl_is_valid — load and validate schema of each record

- test_benchmark_results_has_expected_keys — top-level keys truthfulqa and fever present

- test_benchmark_accuracy_in_range — accuracy values between 0 and 1

- test_converter_output_format — run converter on 5 sample records and check output structure

## ci.yml Spec

File: .github/workflows/ci.yml

name: CI

on: [push, pull_request]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- uses: actions/setup-python@v4

with: { python-version: '3.10' }

- run: pip install -r requirements.txt

- run: python -m pytest tests/ -v

- run: pip install ruff && ruff check src/ modules/ scripts/ --ignore E501

ℹ Use ruff (not flake8) — it's faster and requires no extra config file. The --ignore E501 flag skips line-length warnings so you don't spend time reformatting existing code.

## Makefile Spec

test:

python -m pytest tests/ -v

lint:

ruff check src/ modules/ scripts/ --ignore E501

demo:

streamlit run demo/app.py

train:

python scripts/label_dataset.py --n 200

python -c "from modules import load_config; from modules.hallucination_predictor import HallucinationPredictor; p = HallucinationPredictor(load_config()); print(p.train('data/labeled_dataset.jsonl'))"

index:

python scripts/build_index.py

## Demo Failure Fallback

If the Streamlit demo fails due to a missing OpenAI API key:

- Confirm .env file is in project root with a valid key

- The demo will still load and show all tabs — generation tab will display placeholder text

- This is acceptable for demo purposes; note it in README.md

## New Files Created

tests/

├── __init__.py              [NEW]

├── test_pipeline.py         [NEW]

└── test_benchmark_evaluation.py [NEW]



.github/

└── workflows/

    └── ci.yml               [NEW]


Makefile                     [NEW]

Estimated time: 3–4 hours

# Resolved Decisions

| Item | Decision | Owner |
| --- | --- | --- |
| OpenAI API key | Person 1 sets up .env and shares key securely (not via GitHub). All subsequent persons use the same key. | Person 1 |
| FAISS extension strategy | Extend build_index.py with --input flag. No separate indexer script. | Person 2 |
| LLM-based entailment | Deferred to future sprint. use_llm_entailment stays false. No one picks this up now. | N/A — future |
| XGBoost predictor option | Deferred. Only Logistic Regression implemented. Config option stays but is not wired up. | N/A — future |
| Lint tool | Use ruff (not flake8). No extra config needed. Person 3 adds it in CI. | Person 3 |
| Model performance bar | If AUROC < 0.65 after Phase 1 training, increase --n to 500 and retrain before handing off. | Person 1 |

# Quick Reference — All Commands

### Phase 1

pip install -r requirements.txt

python scripts/build_index.py

python scripts/label_dataset.py --n 200

# Then run training via Python (see Phase 1 section)

python -m src.pipeline   # smoke test

### Phase 2

pip install datasets

# Download TruthfulQA and FEVER (see Phase 2 section)

python scripts/convert_truthfulqa.py

python scripts/convert_fever.py

python scripts/build_index.py --input data/truthfulqa.jsonl data/fever.jsonl

python scripts/label_dataset.py --n 200 --source data/truthfulqa.jsonl

# Retrain predictor (see Phase 1 training commands)

python scripts/evaluate_benchmarks.py

python scripts/run_experiments.py

### Phase 3

touch tests/__init__.py

python -m pytest tests/ -v

pip install ruff && ruff check src/ modules/ scripts/ --ignore E501

streamlit run demo/app.py